Project Management Practice Problem 2

## Name__________________________________________

- Calculate the estimated times and variances for each activity below.

T=( A +4M + B)/6               V = ((b-a)/6)2

| Activities | Immediate Predecessor | aj | mj | bj | Expected Time | Variance |
| --- | --- | --- | --- | --- | --- | --- |
| A | - | 2 | 4 | 6 |  |  |
| B | - | 6 | 8 | 10 |  |  |
| C | A | 1 | 5 | 15 |  |  |
| D | C | 1 | 5 | 9 |  |  |
| E | B | 6 | 8 | 10 |  |  |

- Fill out the following information for the project above.

| Activity | T | ES | EF | LS | LF | S | CP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A |  |  |  |  |  |  |  |
| B |  |  |  |  |  |  |  |
| C |  |  |  |  |  |  |  |
| D |  |  |  |  |  |  |  |
| E |  |  |  |  |  |  |  |

- Draw the network.

- What is the estimated time of completion of the project?

- What is the critical path for this project?

- What is the probability that this project will be completed in less than 14 days? Z = C-T/(